Weekly Report for Week Ending 2/16/2018

Inwerken

Connor Fradenburgh

Derek Boonstra

Victor Rauta

Tanner Olason

# **Status Summary**

* We seem to be on track we have all the information needed at this point. The german team will be starting Monday so we hope to discuss a lot in next weeks meeting.

## **Top Highlights**

* Class Presentation
* Skype meeting with Maxim and Bastian
* Updated the project specification document

## **Top Lowlights**

* Maxim and Bastian haven’t started much they have a meeting on the project on Monday the 19th.

# **Activities, Accomplishments, and Project Effort**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Member** | **Activity** | **Description** | **Status** | **Effort** |
| All | Presentation | Created and practiced the presentation for class | Complete | 1  Hour |
| Connor Fradenburgh | User Stories | Fixed the user stories as I had done them wrong the week before | Complete | 1.5 Hours |
|  | Attend meeting | Attended week 4 meeting | Complete | .5 Hours |
| Derek Boonstra | Attend meeting | Attend week 4 meeting | complete | 30min |
|  | Use case diagrams | Finish the use case diagrams in the project specifications | Complete | 1 hour |
|  | Svn and Trac tutorial | Finished Svn/Trac tutorial | complete | 30min |
| Victor Rauta | Attend the meeting | Attended the meeting (Week 4) | Complete | 30min |
|  | tutorial | Finished the SAPUi5 tutorial | complete | 2hours |
|  | Svn and Trac tutorial | Finished the Svn/Trac tutorial | Complete | 30 min |
| Tanner Olason | Attend the meeting | Attended the meeting (week 4) | Complete | 30min |
|  | SAPUI5 tutorial | Practiced with SAPUI5 webkit | Complete | 1 Hour |
|  | Sprint Report | Edited the sprint report | Complete | 30min |

**Goals for Next Week**

* Start the UI (Tanner, Derek)
* Receive test data and attempt to start implementing it into the UI (Connor, Victor)
* Check with the German team and see if there have been any changes after their meeting (all)

## 

## 

## 

## **Risks**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/ Priority** | **Impact** | **Trigger** | **Recommendation / Resolution** |
| R1 | Open | Miscommunication | group | 50% | Product not delivered as intended | misunderstanding  Semester ends  5-15-18 | Stay organized and ask questions |
| R2 | Open | Procrastination | group | 50% | Getting behind could snowball and create stressful time constraints | Not completing tasks on time  Semester ends  5-15-18 | Group members hold each other accountable |
| R3 | Resolved | Requirements issues | Connor | 30% | Product not delivered as intended | Don’t have a full understanding of the requirements | Checked risks with the mentors and they have confirmed that the requirements are full. |
| R4 | Open | Incomplete Database | Group | 15% | Cause delays for our team | The back-end hasn’t completed the database  Need test data for mid-term  3-1-18 | We could use test data to make sure everything is working. |
| R5 | Open | Browser Issues | Group | 10% | Compatibility issues cause delays | The website might not work with certain browsers  Iron out issues for mid-term  3-1-18 | Make sure that for sure Google Chrome works and try to fix for other browsers |
| R6 | Open | Time Constraints | Group | 35% | An unfinished project will reflect poorly on us | Semester may not be enough time  Semester ends  5-15-18 | Start early, make sufficient weekly progress |
| R7 | Open | Unfamiliarity with language/framework | Group | 10% | Development could be slower | Lack of experience with tools may cause roadblocks  Semester ends  5-15-18 | Practice weekly. Don’t be afraid to ask questions |

**Issues**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **RID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation / Resolution** |
| I1 |  | Ongoing | No coding standard chosen | Team | 2/20/18 | Code may be hard to maintain | Ask mentors’ preferences and decide in meeting |
| I2 | R4 | Ongoing | No test data received yet | Team/Inwerken Team | 3/1/18 | Testing our project will be delayed until resolved | Stay in touch with Inwerken team and make sure we get test data asap |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

**Project Success Tracking**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 1/26 | 2/02 | 2/09 | 2/16 | 2/23 | 3/02 | 3/09 | 3/16 | 3/23 | 3/30 | 4/06 | 4/13 | 4/20 | 4/27 | 5/04 | |
| Planned milestone events are being met | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Budget is under control | NA | NA | NA | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Quality control results are within specifications | NA | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Change control process shows minimal requests for change | NA | NA | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Users seem satisfied with progress of the work | NA | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Top management remains visibly supportive of project goals | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Third-party vendors are delivering quality items on schedule | NA | NA | NA | NA |  |  |  |  |  |  |  |  |  |  |  |  |
| Risk events are under control with nothing unusual appearing | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Project training program is progressing according to plan | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |
| Relationships with support groups have no identifiable issues | OK | OK | OK | OK |  |  |  |  |  |  |  |  |  |  |  |  |

Notes:

1:

2: